# CARLA Observability & Metrics Toolkit
Formal Sprint Plan

Project Scope: Development of a Python-based observability and metrics toolkit for the CARLA autonomous driving simulator, including a redesigned Python client (pygame/manual_control) dashboard and a complementary web-based analytics dashboard.

This sprint plan applies agile principles, including story points and priority levels, to guide development and manage scope for a senior capstone project.

## Sprint 1 – Research & Requirements (Phase 1)

Objective: Identify metrics and events exposed by the CARLA Python API and define dashboard requirements.

Key Tasks:

- Inventory vehicle, world, sensor, and event metrics.

- Define sampling rates, units, and timestamp strategy.

- Design data schema for runs, metrics, and events.

- Create wireframes for client and web dashboards.

Deliverables: Metrics catalog, data schema, dashboard wireframes.

Definition of Done: Version 1 metrics and requirements are documented.

Total Story points: 12

| Task | Story Points | Priority |
| --- | --- | --- |
| Inventory CARLA Python API metrics | 3 | P0 |
| Define metrics schema & timestamps | 3 | P0 |
| Define run lifecycle & metadata | 2 | P0 |
| Client dashboard wireframe | 2 | P0 |
| Web dashboard wireframe | 2 | P1 |

## Sprint 2 – Core Metrics Collector & Client Dashboard MVP (Phase 2)

Objective: Implement metrics collection and redesign the Python client dashboard.

Key Tasks:

- Implement Run Manager for session control.

- Develop MetricBus for metric distribution.

- Log metrics and events to disk (CSV/JSON).

- Replace default HUD with modular dashboard.

- Add keyboard controls for run management.

Deliverables: Client dashboard MVP, logged run data, collector code.

Definition of Done: Live dashboard displays real-time metrics and logs complete runs.

Total Story points: 22

| Task | Story Points | Priority |
| --- | --- | --- |
| Implement RunManager (start/stop) | 3 | P0 |
| Implement MetricBus abstraction | 3 | P0 |
| Vehicle state metrics collection | 5 | P0 |
| Event capture (collision/lane invasion) | 3 | P0 |
| Replace HUD with custom dashboard | 5 | P0 |
| Run controls & tagging | 3 | P0 |

## Sprint 3 – Web Dashboard & Run Comparison (Phase 3)

Objective: Provide post-run analysis and comparison via a web dashboard.

Key Tasks:

- Load and visualize run data.

- Plot time-series metrics and event timelines.

- Implement run comparison views.

Deliverables: Web dashboard MVP.

Definition of Done: Users can analyze and compare multiple runs.

Total Story points: 19

| Task | Story Points | Priority |
| --- | --- | --- |
| Load and parse run data | 3 | P1 |
| Time-series visualizations | 5 | P1 |
| Event timeline view | 3 | P1 |
| Summary statistics | 3 | P1 |
| Run-to-run comparison | 5 | P1 |

## Sprint 4 – Experiment Framework & Evaluation (Phase 4)

Objective: Enable repeatable experiments and structured evaluation.

Key Tasks:

- Define experiment configuration files.

- Support reproducible runs.

- Generate automated summary reports.

Deliverables: Experiment configs and reports.

Definition of Done: Experiments can be rerun with consistent results.

Total Story points: 15

| Task | Story Points | Priority |
| --- | --- | --- |
| Experiment configuration format | 3 | P1 |
| Config-driven experiment execution | 5 | P1 |
| Automated experiment summaries | 5 | P1 |
| HUD experiment metadata display | 2 | P2 |

## Sprint 5 – Enhancements, Testing & Finalization (Phase 5)

Objective: Polish, test, and finalize the toolkit.

Key Tasks:

- Enhance client and web dashboards.

- Add optional live streaming.

- Implement testing and validation.

- Finalize documentation and demo materials.

Deliverables: Final toolkit, tests, documentation, demo.

Definition of Done: Project is stable and ready for evaluation.

Total Story points: 22

| Task | Story Points | Priority |
| --- | --- | --- |
| Client dashboard layout polish | 3 | P2 |
| Mini strip charts & alerts | 5 | P2 |
| Optional live metric streaming | 8 | P2 |
| Testing & data validation | 3 | P1 |
| Documentation & demo preparation | 3 | P0 |